**Progress tracker**

Total budget : 300 hours

**Week 2 – User Journey and User Involvement in the Project**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **10.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 2A | Set up Research document | 1 |
| 2B | Write the task details for all 3 ideas | **2** |
| 2C | Write up the technical document | **2** |
| 2D | Pros/Cons list | **3** |
| 2E | Compile the document into one full research document | **2** |
| 2F | WhatsApp conversation | **0.5 hours** |
|  | Total hours left: 231-10.5 hours | **220.5** |

**Week 3 – The Project Concept**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **9.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 3A | Concept Statement | 1 |
| 3B | Confirm Stakeholders | **1** |
| 3C | Confirm how information will be handled and research it | **2** |
| 3D | Produce a preliminary use case | **2** |
| 3E | Create a UML | **2** |
| 3F | WhatsApp conversation | **0.5 hours** |
| 3G | Group Meeting | **1** |
|  | Total hours left: 220.5-9.5 hours | **211** |

**Week 4 – Researching the Market & State of the Art**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **10.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 4A | Research competitors | 3 |
| 4B | Research legal and regulations | **2** |
| 4C | Research academic documents and statistics | **2** |
| 4D | Develop market personas | **2** |
| 4E | WhatsApp conversation | **0.5 hours** |
| 4F | Group Meeting | **1** |
|  | Total hours left: 211.-10.5 hours | **201.5** |

**Week 5: Project Management & Conceptual Prototype**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **8.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 5A | Assess management tools | 1 |
| 5B | Research which tool is best for Gantt chart | **1** |
| 5C | Identify conceptual prototype | **2** |
| 5D | Develop market personas | **3** |
| 5E | WhatsApp conversation | **0.5 hours** |
| 5F | Group Meeting | **1** |
|  | Total hours left: 201-8.5 hours | **192.5** |

**Week 6- Reading week**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **8.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 6A | Develop prototype for students | 2 |
| 6B | Develop prototype for parents | **2** |
| 6C | Draw logos | **2** |
| 6D | Group meeting | **1** |
| 6E | WhatsApp conversation | **0.5 hours** |
| 6F | Develop the questions to ask | **1** |
|  | Total hours left: 201-8.5 hours | **192.5** |

**Week 7- Functional prototype & user feedback**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **8.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 7A | Develop prototype for students | 2 |
| 7B | Develop prototype for parents | **2** |
| 7C | Draw logos | **2** |
| 7D | Group meeting | **1** |
| 7E | WhatsApp conversation | **0.5 hours** |
| 7F | Develop the questions to ask | **1** |
|  | Total hours left: 192-8.5 hours | **183.5** |

**Week 8 – Technical architecture**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **8.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 8A | Design the MVC | 2 |
| 8B | Design the | **2** |
| 8C | Draw logos | **2** |
| 8D | Group meeting | **1** |
| 8E | WhatsApp conversation | **0.5 hours** |
| 8F | Develop the questions to ask | **1** |
|  | Total hours left: 183-8.5 hours | **174.5** |

**Week 9 - Technical Specifications**

|  |  |  |
| --- | --- | --- |
| **Budget/hrs for the week** | | **7.5 hours** |
| **Task ID** | **Task detail** | **Budget/hrs** |
| 8A | Design the MVC | 1 |
| 8B | Design the Central repository diagram | **1** |
| 8C | Start putting together the report and analyse each section. | **4** |
| 8D | Group meeting | **1** |
| 8E | WhatsApp conversation | **0.5 hours** |
|  | Total hours left: 174.5-7.5 hours | **167** |